**TASK GUIDE**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task | Start time | Finish time | Implemented by | Evaluation(%) |
| Feasibility study phase | | | | |
| Create memo | 18/04/2022 | 20/04/2022 | Cao Thai Tuan | 30 |
| Contribute opinions | 18/04/2022 | 20/04/2022 | Dang Anh Tuan | 30 |
| Contribute opinions | 18/04/2022 | 20/04/2022 | Nguyen Minh Hoang | 30 |
| Contribute opinions | 18/04/2022 | 20/04/2022 | Nguyen Quoc Viet | 10 |
| Requirement Analysis phase | | | | |
| Create memo | 20/04/2022 | 24/04/2022 | Cao Thai Tuan | 30 |
| Contribute opinions | 20/04/2022 | 24/04/2022 | Dang Anh Tuan | 30 |
| Contribute opinions | 20/04/2022 | 24/04/2022 | Nguyen Minh Hoang | 30 |
| Contribute opinions | 20/04/2022 | 24/04/2022 | Nguyen Quoc Viet | 10 |
| Development phase | | | | |
| BA-Create Database | 25/04/2022 | 26/04/2022 | Cao Thai Tuan | 4% |
| FE-Design Home Page | 25/04/2022 | 26/04/2022 | Nguyen Quoc Viet | 4% |
| FE-Design Animal Pages (list/detail) | 27/04/2022 | 28/04/2022 | Cao Thai Tuan | 4% |
| FE-Design News Pages (list/detail) | 29/04/2022 | 30/04/2022 | Cao Thai Tuan | 4% |
| FE-Design Event Pages (list/detail) | 02/05/2022 | 03/05/2022 | Cao Thai Tuan | 4% |
| FE-Design Booking Pages (visit & event) | 04/05/2022 | 10/05/2022 | Cao Thai Tuan | 5% |
| FE-Design User Management Pages (list/add/edit/delete) | 27/04/2022 | 30/04/2022 | Nguyen Quoc Viet | 5% |
| FE-Design Feedback Management pages (list/add/edit/delete) | 11/05/2022 | 14/05/2022 | Cao Thai Tuan | 5% |
| FE-Design Login & Register Pages | 15/05/2022 | 17/05/2022 | Cao Thai Tuan | 5% |
| FE-Design About us page | 02/05/2022 | 03/05/2022 | Nguyen Quoc Viet | 4% |
| FE-Design Contact Us page | 04/05/2022 | 05/05/2022 | Nguyen Quoc Viet | 4% |
| FE-Design Ticket Price page | 06/05/2022 | 07/05/2022 | Nguyen Quoc Viet | 4% |
| FE-Design Feedback page | 08/05/2022 | 09/05/2022 | Nguyen Quoc Viet | 4% |
| BE-Design Animal Management logic (list/edit/add/delete) | 25/04/2022 | 28/04/2022 | Dang Anh Tuan | 4% |
| BE-Design User Management logic (list/edit/add/delete) | 26/04/2022 | 29/04/2022 | Nguyen Minh Hoang | 4% |
| BE-Design Posts management and booking logic (list/add/delete/edit) | 29/04/2022 | 03/05/2022 | Dang Anh Tuan | 4% |
| BE-Design Event management logic (list/add/edit/delete) | 03/05/2022 | 06/05/2022 | Nguyen Minh Hoang | 4% |
| BE-Design Random Background, author, range management logic(list/add/edit/delete) | 04/05/2022 | 07/05/2022 | Dang Anh Tuan | 4% |
| BE-Design User Booking logic(add/edit/delete/list) | 08/05/2022 | 11/05/2022 | Dang Anh Tuan | 4% |
| BE-Design Accounts/role-account management logic (list/add/edit/delete) | 07/05/2022 | 10/05/2022 | Nguyen Minh Hoang | 4% |
| BE-Design User Login/Logout/Signup/ Forget-Password logic | 11/05/2022 | 14/05/2022 | Nguyen Minh Hoang | 4% |
| BE-Design User Events pages (list/filter/detail) | 15/05/2022 | 18/05/2022 | Nguyen Minh Hoang | 4% |
| BE-Design User Animal/News pages (list/filter/detail) | 12/05/2022 | 15/05/2022 | Dang Anh Tuan | 4% |
| BE-combine code BE and FE | 18/05/2022 | 26/05/2022 | Dang Anh Tuan | 4% |
| Testing phase | | | | |
| FE-Fix Responsive web | 10/05/2022 | 17/05/2022 | Nguyen Quoc Viet | 30% |
| BE-Fix Booking logic | 16/05/2022 | 16/05/2022 | Dang Anh Tuan | 10% |
| BE-Fix Login logic | 19/05/2022 | 19/05/2022 | Nguyen Minh Hoang | 10% |
| BE-Fix Forget-password logic | 20/05/2022 | 20/05/2022 | Nguyen Minh Hoang | 10% |
| BE-Fix Animal list page’s filter logic | 17/05/2022 | 17/05/2022 | Dang Anh Tuan | 10% |
| FE-Complete web layouts | 18/05/2022 | 25/05/2022 | Nguyen Quoc Viet | 30% |
| Deployment phase | | | | |
| BE-Submit user guide | 21/05/2022 | 25/05/2022 | Nguyen Minh Hoang | 20% |
| BA-Submit project doc | 18/05/2022 | 25/05/2022 | Cao Thai Tuan | 30% |
| BE-Submit developer guide | 23/05/2022 | 26/05/2022 | Dang Anh Tuan | 15% |
| BE-Submit task guide | 25/05/2022 | 26/05/2022 | Dang Anh Tuan | 15% |
| BE-Submit project log | 25/05/2022 | 26/05/2022 | Dang Anh Tuan | 10% |
| Submit project to Heroku |  |  | Cao Thai Tuan | 10% |